PULSE

Learn Go by Building a Production Uptime Monitor

A 12-week, project-based plan: 7 phases, 32 sprints, from a single file to a deployed full-stack app with Go, PostgreSQL and a frontend.

Prepared for

Pranav

October 2026

Contents

# 1. About This Plan

Pranav, this plan is built around one idea: you learn Go by building one real project, and every concept is learned at the moment the project needs it. There are no full courses to finish and no tutorials to follow end to end.

## Starting point and goal

Where you are: some student experience with C, C++ and Java, partial syntax knowledge of a few languages, and projects that were mostly AI-generated rather than written by hand. Many tutorials started, few finished.

Where you'll be in 12 weeks: comfortable writing production-style Go backends by hand, including concurrency, REST APIs, PostgreSQL, authentication, testing, observability, Docker, CI and deployment, with a deployed full-stack project on GitHub to prove it.

## What is Pulse?

Pulse is a self-hosted uptime monitor, a small version of tools like UptimeRobot or Better Stack. It watches websites and APIs, records whether they're up and how fast they respond, alerts you when something goes down, and shows it all on a dashboard and a public status page.

## Why this project

- It starts tiny. Version one is about 30 lines in a single file and works on day 4.

- It grows naturally. One URL becomes many, sequential becomes concurrent, a CLI becomes an API, memory becomes Postgres, one user becomes many, terminal output becomes a dashboard. You never have to invent a reason to add a feature.

- It teaches what Go is for. Goroutines, channels, worker pools, context, timeouts and graceful shutdown are the core of the product, not bolted on.

- It's portfolio-worthy. It's a real, deployable tool with real design decisions to discuss in interviews, such as how to check 10,000 sites without 10,000 goroutines.

# 2. How the Plan Works

## Time budget

The plan assumes about 2 hours a day, 6 days a week, roughly 12 hours per week and 140 to 150 hours in total. Day 7 of each week is for catching up and a short weekly review. If a week has less time, stretch the schedule; don't skip sprints.

## The sprint loop

Each sprint takes 2 to 4 days and always follows the same four steps:

- Learn. Go through only the resources listed for that sprint. This should take about a third of the sprint's time.

- Explain and plan. Send Claude what you learned in your own words, plus a rough plan: the structs, functions and steps you intend to write. Claude reviews it and points out gaps before you code.

- Build. Type every line yourself.

- Finish. Tick every "Done when" box, commit, and push to GitHub. Mark the sprint finished in the progress tracker (Section 12).

Template for step 2 (copy into your message to Claude) Sprint: 1.3 Channels, select and tickers What I learned: 3-5 sentences in your own words, including anything that confused you. My plan: the types and functions you'll write, and the order you'll build them in. Questions: anything you're unsure about before starting.

## Ground rules

- No copy-pasting code from AI or tutorials. Ask Claude to explain, review or give a hint, never to write the code.

- Stuck for 25 minutes? Ask for a hint, not the answer.

- Don't read ahead into later sprints' resources. That is how tutorial hell starts.

- Ugly and working beats clean and unfinished. If a sprint overruns by 2 days, ship the minimal version and move on; later phases refactor it anyway.

- At least one commit per sprint. Your GitHub history is your progress record.

## How each sprint is laid out

Every sprint in Sections 5 to 11 has the same parts: a goal (one sentence), Learn (the only resources to use), Build (what to implement), and Done when (a checklist that must be fully ticked before moving on). Each phase also lists the concepts it covers, common pitfalls, and interview questions you should be able to answer by the end.

# 3. Roadmap at a Glance

Pulse grows through seven phases. Each phase ends with a working, committed version of the project.

| Phase | Weeks | Pulse becomes | Key skills |
| --- | --- | --- | --- |
| 0. Foundations | 1 | Single-file program that checks one URL | Toolchain, types, functions, structs, errors, HTTP client |
| 1. Concurrent CLI | 2-3 | Checks many sites at once, on repeat, from a config file | Goroutines, channels, select, context, worker pools, packages, tests |
| 2. HTTP API | 4-5 | REST server with a background scheduler, data in memory | net/http server, routing, JSON, interfaces, middleware, graceful shutdown |
| 3. PostgreSQL | 6-7 | Persistent data with uptime % and latency stats | Docker, SQL, migrations, pgx, indexes, integration tests |
| 4. Production features | 8-9 | Multi-user with alerts, scaled scheduler, structured logs | Auth, bcrypt, JWT, incidents, retries, pprof, slog, rate limiting |
| 5. Frontend | 10-11 | Dashboard, live charts, public status page | CORS, React or HTMX, charts, Server-Sent Events, caching |
| 6. Ship it | 12 | Deployed, with CI and a strong README | Docker builds, GitHub Actions, deployment, documentation |

## Milestones

| End of | You can show someone |
| --- | --- |
| Week 1 | A CLI that checks any URL and reports status and latency |
| Week 3 | A concurrent monitor checking dozens of sites every 30 seconds, with tests |
| Week 5 | A REST API you can add monitors to with curl |
| Week 7 | Uptime statistics computed from a real database |
| Week 9 | A Discord alert arriving when one of your sites goes down |
| Week 11 | A live dashboard in the browser |
| Week 12 | A public URL anyone can sign up at |

# 4. How the Codebase Grows

The folder structure is never designed upfront. It grows only when the code needs it, which is how real projects evolve. Here is the expected shape at the end of each phase (+ marks additions).

### After Phase 0: Foundations

main.go

### After Phase 1: Concurrent CLI

cmd/pulse/main.go

internal/checker/

internal/config/

sites.json

### After Phase 2: HTTP API

cmd/pulse/          (CLI)

cmd/pulse-server/   (API)

internal/checker/

internal/scheduler/

internal/store/      (Store interface, MemoryStore)

internal/api/        (handlers, middleware)

### After Phase 3: PostgreSQL

+ migrations/

+ internal/store/postgres.go

+ docker-compose.yml

+ Makefile

### After Phase 4: Production Features

+ internal/auth/

+ internal/alert/

+ internal/incident/

### After Phase 5: Frontend

+ web/              (frontend app)

+ internal/events/  (SSE hub)

### After Phase 6: Ship It

+ Dockerfile

+ .github/workflows/ci.yml

+ README.md (final)

# 5. Phase 0: Foundations (Week 1)

By the end of this phase go run . https://google.com prints UP 200 142ms, and an unreachable URL prints DOWN with a clear reason instead of crashing. Everything lives in a single main.go.

Why this phase matters. Before concurrency or servers, you need to be comfortable reading and writing basic Go: how a program is structured, how types work, and how Go handles errors. Doing it through a real HTTP request means even your first week produces something useful.

Time: Week 1, 6 days + review. Sprints: 3.

Concepts you'll learn

- Go toolchain: go run, go build, go mod init, go fmt

- Packages, imports, the main function

- Variables, constants, basic types, := short declarations

- Functions with multiple return values

- if, for (Go's only loop), switch, defer

- Errors as values, if err != nil

- Structs and methods

- The net/http client, time package, flag package

## Sprint 0.1: Setup and your first Go program

Days 1-2  ·  ~4 hrs

Goal: Get Go installed, create the repo, and write a program that reads input from the command line.

Learn

- Download and install Go

- Tutorial: Get started with Go (modules, go run, go mod init)

- A Tour of Go: Basics section only (packages, variables, functions, for, if, switch, defer)

Build

- Create a GitHub repo named pulse and run go mod init github.com/<you>/pulse.

- Write main.go that reads a URL from os.Args and prints it.

- If no argument is given, print a usage message and exit with code 1 using os.Exit(1).

- Set up your editor: VS Code with the official Go extension (gives you formatting, autocomplete and inline errors).

Done when

- go run . https://example.com prints the URL

- Running with no argument prints usage and exits with code 1

- First commit pushed with a one-line README

## Sprint 0.2: Making HTTP requests and handling errors

Days 3-4  ·  ~4 hrs

Goal: Make a real network request, time it, and handle every way it can fail.

Learn

- Go by Example: HTTP Client, Errors, Time, Time Formatting

- Error handling and Go (Go blog)

- net/http package docs: skim Client, Get, Response

Build

- Make a GET request with an http.Client that has a 5-second Timeout. Never use the default client in production code; it has no timeout.

- Measure latency with time.Now() and time.Since().

- Always close the response body with defer resp.Body.Close().

- Treat 2xx and 3xx as UP, everything else as DOWN.

Done when

- A working site prints UP, status code and latency

- https://does-not-exist.invalid prints DOWN with the error, no panic

- You can explain why Go returns errors instead of throwing exceptions

## Sprint 0.3: Structs, methods and flags

Days 5-6  ·  ~4 hrs

Goal: Give your code structure: data in structs, logic in functions, configuration in flags.

Learn

- A Tour of Go: More types (pointers, structs, slices, maps) and the first half of Methods

- Go by Example: Structs, Methods, Command-Line Flags

Build

- Create a CheckResult struct with fields URL, StatusCode, Latency, Up and Err.

- Move the logic into func check(client *http.Client, url string) CheckResult.

- Add a String() method on CheckResult for pretty printing.

- Add a -timeout flag using the flag package.

Done when

- main() is under 20 lines and only wires things together

- -timeout 100ms makes a slow site report DOWN with a timeout error

- README notes what Phase 0 taught you

## Phase 0 wrap-up

Common pitfalls to watch for

- Forgetting to close resp.Body, which leaks connections.

- Using http.Get (the default client) which waits forever on a hung server.

- Ignoring errors with _. In this project, every error gets handled or printed.

Interview questions you should be able to answer

- Why does Go use error values instead of exceptions?

- What does defer do and when does it run?

- What is the difference between a value receiver and a pointer receiver?

Phase review checklist

- All sprint "Done when" boxes ticked

- go test ./... -race passes

- README updated with what this phase added

- Code review session with Claude completed

# 6. Phase 1: Concurrent CLI (Weeks 2-3)

By the end of this phase pulse -config sites.json -interval 30s checks every site at the same time, repeats forever, shuts down cleanly on Ctrl+C, and has passing tests.

Why this phase matters. This is the most important phase. Concurrency is the main reason companies choose Go for backends, and an uptime monitor needs it naturally: checking 100 sites one by one is too slow. Everything you learn here returns in every later phase.

Time: Weeks 2-3, 12 days + reviews. Sprints: 5.

Concepts you'll learn

- Slices, maps and range

- JSON decoding with struct tags

- Goroutines and sync.WaitGroup

- Data races, the race detector, sync.Mutex

- Channels (buffered and unbuffered), select, closing channels

- time.Ticker for repeating work

- context.Context for cancellation and timeouts

- Worker pools and bounded concurrency

- OS signals and graceful shutdown

- Multi-package project layout, internal/

- Unit tests, table-driven tests, httptest

## Sprint 1.1: Slices, maps and a JSON config

Days 1-2  ·  ~4 hrs

Goal: Read a list of sites from a file instead of a single command-line argument.

Learn

- Go by Example: Slices, Maps, Range, JSON, Reading Files

- encoding/json docs: struct tags and Unmarshal

Build

- Create sites.json with 10 sites, each with name, url and expected_status.

- Load it into a []Site and check each one in a plain loop, one after another.

- Print a summary line at the end: total sites, how many UP, total time taken.

Done when

- All 10 sites are checked and printed

- A broken config file gives a readable error, not a panic

- You've written down the total run time (you'll beat it next sprint)

## Sprint 1.2: Goroutines and WaitGroups

Days 3-4  ·  ~4 hrs

Goal: Check all sites at the same time and learn what goes wrong when goroutines share memory.

Learn

- A Tour of Go: Concurrency section, Goroutines through Buffered Channels

- Go by Example: Goroutines, WaitGroups, Mutexes

- Concurrency is not Parallelism (Rob Pike talk, ~30 min)

- Data Race Detector

Build

- Check every site in its own goroutine, waiting with a sync.WaitGroup.

- First collect results into a shared slice the wrong way, run with go run -race ., and see the race report.

- Fix it with a sync.Mutex.

Done when

- Total time is roughly the time of the slowest site, not the sum

- -race reports no races

- You can explain a data race in your own words

## Sprint 1.3: Channels, select and tickers

Days 5-7  ·  ~6 hrs

Goal: Replace shared memory with communication, and make Pulse run continuously.

Learn

- Go by Example: Channels, Channel Directions, Select, Timeouts, Closing Channels, Range over Channels, Tickers

- Go Concurrency Patterns (Rob Pike talk)

Build

- Remove the mutex: goroutines send CheckResult values on a channel and main is the only goroutine that prints.

- Use time.Ticker to repeat the full round every -interval.

- Add a round header like --- Round 3 (10:42:00) --- so the output stays readable.

Done when

- Results print as each site finishes, not all at the end

- The program runs rounds forever on the interval

- You can say when to use a channel and when to use a mutex

## Sprint 1.4: Context, worker pools and graceful shutdown

Days 8-10  ·  ~6 hrs

Goal: Control how many checks run at once and stop everything cleanly.

Learn

- Go Concurrency Patterns: Context (Go blog)

- Go by Example: Context, Worker Pools, Signals

- Go Concurrency Patterns: Pipelines and cancellation (Go blog)

Build

- Use signal.NotifyContext so Ctrl+C cancels a root context.Context.

- Build requests with http.NewRequestWithContext so in-flight checks stop on shutdown.

- Replace one-goroutine-per-site with a pool of N workers (-workers flag) reading jobs from a channel.

Done when

- Ctrl+C prints "shutting down", waits for workers, and exits cleanly

- 100 sites with 5 workers never run more than 5 checks at once

- You can explain why unlimited goroutines is a problem at 10,000 sites

## Sprint 1.5: Packages and your first tests

Days 11-12  ·  ~4 hrs

Goal: Turn one big file into a proper multi-package project with tests.

Learn

- Tutorial: Create a Go module and Organizing a Go module

- Learn Go with Tests: Hello, World and Structs, methods & interfaces chapters

- net/http/httptest docs: NewServer

Build

- Split into cmd/pulse/main.go, internal/checker and internal/config.

- Write table-driven tests for check() using httptest.NewServer to fake UP, DOWN, slow and 500 responses.

Done when

- go test ./... -race passes

- Tests never hit the real internet

- README has a usage section and sample output

## Phase 1 wrap-up

Common pitfalls to watch for

- Starting goroutines in a loop and capturing the wrong variable (less likely since Go 1.22, but know why).

- Sending on a channel nobody reads, causing a deadlock.

- Forgetting to call wg.Done(), so wg.Wait() hangs forever.

- Closing a channel from the receiver side.

Interview questions you should be able to answer

- What is the difference between concurrency and parallelism?

- How would you limit the number of concurrent HTTP requests?

- What happens if you send on a closed channel?

- How does context cancellation propagate?

Phase review checklist

- All sprint "Done when" boxes ticked

- go test ./... -race passes

- README updated with what this phase added

- Code review session with Claude completed

# 7. Phase 2: HTTP API (Weeks 4-5)

By the end of this phase Pulse is a server. You add and remove monitors through a REST API, a background scheduler checks them, and recent results are queryable. Data lives in memory behind an interface that gets swapped for Postgres in Phase 3.

Why this phase matters. Every backend job is about building APIs. Since Go 1.22, the standard library router supports methods and path parameters, so you'll build this without a framework and understand what frameworks actually do.

Time: Weeks 4-5, 12 days + reviews. Sprints: 5.

Concepts you'll learn

- http.Server, ServeMux, handlers, HandlerFunc

- Go 1.22 routing patterns (GET /monitors/{id})

- Encoding and decoding JSON request and response bodies

- REST design and HTTP status codes

- Input validation and consistent error responses

- Interfaces and dependency injection

- sync.RWMutex for shared state

- Running a server and background workers together

- http.Server.Shutdown and errgroup

- Middleware: logging, recovery, request IDs

- Configuration from environment variables

- Handler tests with httptest.NewRecorder

## Sprint 2.1: Your first HTTP server

Days 1-2  ·  ~4 hrs

Goal: Understand how Go serves HTTP requests at the lowest level.

Learn

- Go by Example: HTTP Server

- Routing Enhancements for Go 1.22 (Go blog)

- net/http docs: ServeMux, Handler, HandlerFunc, ResponseWriter

Build

- Add cmd/pulse-server/main.go with a GET /health endpoint returning {"status":"ok"}.

Done when

- curl localhost:8080/health returns JSON with the right Content-Type

- POST /health returns 405, and you understand why

## Sprint 2.2: JSON CRUD for monitors

Days 3-5  ·  ~6 hrs

Goal: Build a complete, well-behaved REST resource.

Learn

- How I write HTTP services in Go after 13 years (Mat Ryer)

- encoding/json docs: NewDecoder, NewEncoder, DisallowUnknownFields

- HTTP response status codes (MDN, reference)

Build

- A Monitor struct with ID, Name, URL, IntervalSeconds, ExpectedStatus and CreatedAt.

- Endpoints: POST /monitors, GET /monitors, GET /monitors/{id}, DELETE /monitors/{id}.

- Validate input (valid URL, interval at least 10 seconds).

- Return consistent JSON errors through writeJSON and writeError helpers.

Done when

- Full create, list, get and delete flow works with curl or Postman

- Bad input returns 400 with a useful message; unknown ID returns 404

## Sprint 2.3: Interfaces and safe shared state

Days 6-7  ·  ~4 hrs

Goal: Decouple your handlers from storage so the database can be swapped later.

Learn

- A Tour of Go: rest of Methods and interfaces

- Go by Example: Interfaces, Mutexes

- Learn Go with Tests: Dependency Injection and Mocking chapters

Build

- Define a Store interface: CreateMonitor, ListMonitors, GetMonitor, DeleteMonitor, SaveResult, RecentResults.

- Implement MemoryStore guarded by sync.RWMutex. Handlers receive the interface, never the concrete type.

- Add GET /monitors/{id}/checks returning the last 50 results.

Done when

- No handler mentions MemoryStore directly

- Hammering the API with concurrent requests passes under -race

## Sprint 2.4: Background scheduler and graceful shutdown

Days 8-10  ·  ~6 hrs

Goal: Connect your Phase 1 worker pool to the API so monitors are checked automatically.

Learn

- net/http docs: Server.Shutdown

- errgroup package

- Re-read your own Phase 1 worker pool code. You're reusing it.

Build

- A scheduler package that runs each monitor on its own interval, feeding the worker pool and saving results to the Store.

- Creating a monitor via the API starts its checks; deleting it stops them.

- One root context: Ctrl+C stops the HTTP server and the scheduler together.

Done when

- A monitor added with curl shows new results within its interval

- Deleting a monitor stops its checks (visible in logs)

- Shutdown finishes in-flight requests and checks, then exits

## Sprint 2.5: Middleware, config and handler tests

Days 11-12  ·  ~4 hrs

Goal: Add the cross-cutting pieces every production server has.

Learn

- Making and using HTTP middleware (Alex Edwards)

- Learn Go with Tests: HTTP Server chapter

Build

- Middleware for request logging (method, path, status, duration), panic recovery and request IDs.

- Read config (port, worker count) from environment variables with sensible defaults.

- Handler tests using httptest.NewRecorder and a fake Store.

Done when

- A panicking handler returns 500 and the server keeps running

- go test ./... -race covers every endpoint's happy and error path

## Phase 2 wrap-up

Common pitfalls to watch for

- Writing the status code after writing the body (headers are already sent).

- Holding a mutex while doing slow work like network calls.

- Returning internal error messages to API clients.

- Putting business logic inside handlers instead of separate functions.

Interview questions you should be able to answer

- How do you structure a Go HTTP service?

- Why depend on interfaces rather than concrete types?

- How do you shut down a server without dropping requests?

- What is middleware and how is it implemented in Go?

Phase review checklist

- All sprint "Done when" boxes ticked

- go test ./... -race passes

- README updated with what this phase added

- Code review session with Claude completed

# 8. Phase 3: PostgreSQL (Weeks 6-7)

By the end of this phase Monitors and every check result survive restarts, and the API answers real questions: uptime % over 24 hours and 7 days, average and p95 latency. Swapping MemoryStore for PostgresStore needs zero handler changes.

Why this phase matters. Almost every backend talks to a relational database. Here you learn schema design, migrations, connection pooling and query performance with data that actually grows fast: one monitor checked every 30 seconds creates 2,880 rows a day.

Time: Weeks 6-7, 13 days + reviews. Sprints: 5.

Concepts you'll learn

- Docker and Docker Compose basics

- Relational schema design, primary and foreign keys

- SQL: joins, aggregates, GROUP BY, FILTER, percentiles

- Database migrations (up and down)

- pgx driver and pgxpool connection pooling

- Parameterized queries and SQL injection

- Indexes and EXPLAIN ANALYZE

- Data retention jobs

- Integration testing with real databases (Testcontainers)

## Sprint 3.1: Docker, Postgres and a SQL refresher

Days 1-3  ·  ~6 hrs

Goal: Run Postgres locally and design the schema before writing any Go.

Learn

- Docker: Get started (images, containers, volumes, Compose)

- PostgreSQL Tutorial: SELECT, WHERE, JOIN, GROUP BY, aggregate functions, indexes

Build

- A docker-compose.yml running Postgres 16 with a named volume.

- Design the schema on paper first: monitors and checks (monitor_id, checked_at, status_code, latency_ms, up, error). Send it for review before writing SQL.

Done when

- docker compose up -d starts Postgres and data survives down and up

- You can connect with psql and run queries by hand

## Sprint 3.2: Migrations

Days 4-5  ·  ~3 hrs

Goal: Make schema changes versioned and repeatable.

Learn

- golang-migrate: README and the Postgres tutorial in its docs

Build

- migrations/000001_init.up.sql and .down.sql with tables, foreign keys and ON DELETE CASCADE.

- A Makefile with migrate-up, migrate-down and db-shell targets.

Done when

- Up, down, then up again works cleanly on an empty database

- You can explain why schema changes go in migrations

## Sprint 3.3: Connecting Go to Postgres with pgx

Days 6-8  ·  ~6 hrs

Goal: Implement the same Store interface on top of a real database.

Learn

- Accessing relational databases (official Go guide)

- pgx: README, pgxpool, and its wiki

Build

- PostgresStore implementing your Store interface using a pgxpool.Pool.

- A STORE=memory|postgres environment variable chooses the implementation in main.

- Use parameterized queries ($1, $2) everywhere, never string formatting.

Done when

- Every Phase 2 endpoint works against Postgres with no handler changes

- Restarting the server keeps all monitors and history

- You can explain SQL injection and why $1 prevents it

## Sprint 3.4: Queries that matter

Days 9-11  ·  ~6 hrs

Goal: Turn raw check rows into useful statistics, fast.

Learn

- PostgreSQL docs: Aggregate functions (percentile_cont, FILTER)

- Use The Index, Luke: chapters 1 and 2

- Using EXPLAIN

Build

- GET /monitors/{id}/stats?window=24h returning uptime %, average and p95 latency, and total checks.

- An index on checks (monitor_id, checked_at DESC); compare EXPLAIN ANALYZE before and after on 100,000 fake rows.

- A daily retention job deleting checks older than 30 days.

- Optional: try sqlc to generate type-safe query code.

Done when

- Stats endpoint returns correct numbers (verify one by hand in psql)

- The index visibly changes the query plan

## Sprint 3.5: Integration tests

Days 12-13  ·  ~4 hrs

Goal: Prove both store implementations behave identically.

Learn

- Testcontainers for Go: quickstart and the Postgres module

Build

- Tests that start a real Postgres container, run migrations and exercise PostgresStore.

- Run the same test suite against both MemoryStore and PostgresStore.

Done when

- go test ./... starts its own database with no manual setup

- Both store implementations pass the identical suite

## Phase 3 wrap-up

Common pitfalls to watch for

- Building SQL with fmt.Sprintf, which opens SQL injection.

- Forgetting rows.Close() or not checking rows.Err().

- Opening a new connection per request instead of using a pool.

- Storing timestamps without time zones (use timestamptz).

Interview questions you should be able to answer

- What is an index and when does it not help?

- How does connection pooling work and why does it matter?

- How do you run schema migrations safely in production?

- What is SQL injection and how do you prevent it?

Phase review checklist

- All sprint "Done when" boxes ticked

- go test ./... -race passes

- README updated with what this phase added

- Code review session with Claude completed

# 9. Phase 4: Production Features (Weeks 8-9)

By the end of this phase Pulse is multi-user, sends alerts when a site goes down and recovers, handles 1,000+ monitors with stable resource use, and logs like a real service.

Why this phase matters. This phase turns a working project into a production backend. Auth, alerting, observability and hardening are what interviewers probe to tell a toy project from real experience.

Time: Weeks 8-9, 13 days + reviews. Sprints: 5.

Concepts you'll learn

- Password hashing with bcrypt

- JWTs versus server-side sessions

- Auth middleware and passing data through context

- Authorization: scoping data per user

- State machines (UP/DOWN incidents with thresholds)

- Webhooks, retries and exponential backoff

- Profiling with pprof

- Rate limiting with x/time/rate

- Structured logging with slog

- Server timeouts and request size limits

- Linting with golangci-lint

## Sprint 4.1: Users and authentication

Days 1-3  ·  ~6 hrs

Goal: Let multiple people use Pulse without seeing each other's data.

Learn

- OWASP Password Storage Cheat Sheet

- bcrypt package

- golang-jwt README and the Session Management Cheat Sheet

Build

- A migration adding users, and user_id on monitors.

- POST /auth/signup and POST /auth/login returning a token.

- Auth middleware that puts the user into the request context.

- Every monitor query scoped to the logged-in user.

Done when

- User A can never read or delete User B's monitors (with a test proving it)

- Passwords are stored only as bcrypt hashes

## Sprint 4.2: Incidents and alerts

Days 4-6  ·  ~6 hrs

Goal: Notify users when something breaks, without spamming them.

Learn

- Intro to Discord webhooks

- Go by Example: Rate Limiting; read about exponential backoff with jitter

Build

- An incidents table: opened when a monitor fails 3 checks in a row, closed on recovery. This avoids alerts on one-off blips.

- An Alerter interface with a Discord webhook implementation (email optional), retried with backoff.

- GET /monitors/{id}/incidents.

Done when

- A dead URL sends exactly one DOWN alert, and one UP alert when fixed

- A failing webhook doesn't block or crash the scheduler

## Sprint 4.3: Scaling the scheduler

Days 7-8  ·  ~4 hrs

Goal: Measure, then improve, how Pulse behaves under real load.

Learn

- Profiling Go Programs (Go blog) and net/http/pprof

- x/time/rate

Build

- Seed 1,000 monitors; measure goroutine count, memory and check delay.

- Add jitter so checks spread out instead of firing all at once; batch result inserts.

- Expose pprof on a separate admin port and find one real bottleneck.

Done when

- 1,000 monitors at a 30-second interval run with stable memory and goroutines

- README has a paragraph on what pprof showed

## Sprint 4.4: Logging and hardening

Days 9-11  ·  ~6 hrs

Goal: Make Pulse observable and resistant to abuse.

Learn

- Structured Logging with slog (Go blog)

- The complete guide to Go net/http timeouts (Cloudflare)

Build

- Replace all fmt.Println and log calls with slog JSON logs carrying request ID and user ID.

- Set server ReadTimeout, WriteTimeout and IdleTimeout; limit request body size.

- Per-IP rate limiting on auth endpoints.

Done when

- Every log line is JSON and traceable to a request

- Spamming /auth/login returns 429 responses

## Sprint 4.5: Quality pass

Days 12-13  ·  ~4 hrs

Goal: Clean up before adding a frontend on top.

Learn

- golangci-lint quickstart

- 100 Go Mistakes: skim the list and check your code against it

Build

- Fix every lint warning.

- Reach meaningful test coverage on checker, scheduler and the handlers.

Done when

- golangci-lint run and go test ./... -race -cover are both clean

## Phase 4 wrap-up

Common pitfalls to watch for

- Storing JWT secrets in code instead of environment variables.

- Returning different errors for "user not found" and "wrong password" (leaks which emails exist).

- Alerting on every single failed check.

- Optimizing before profiling.

Interview questions you should be able to answer

- How do you store passwords securely?

- JWT or sessions: what are the trade-offs?

- How would you design alerting that avoids false alarms?

- How do you find a memory leak in a Go service?

Phase review checklist

- All sprint "Done when" boxes ticked

- go test ./... -race passes

- README updated with what this phase added

- Code review session with Claude completed

# 10. Phase 5: Frontend (Weeks 10-11)

By the end of this phase A dashboard where users sign in, manage monitors, see uptime charts with live updates, and share a public status page.

Why this phase matters. A full-stack project is far more convincing than an API alone, and connecting a real frontend exposes backend issues you never notice with curl: CORS, pagination, response shapes, and real-time updates.

Time: Weeks 10-11, 12 days + reviews. Sprints: 5.

Concepts you'll learn

- CORS and browser security

- Pagination

- React components, state and effects (or HTMX with Go templates)

- Calling an authenticated API from the browser

- Time-bucketed queries with date_trunc

- Charts

- Server-Sent Events and http.Flusher

- Fan-out pub/sub with channels

- In-memory caching

## Sprint 5.1: Getting the API ready for a browser

Days 1-2  ·  ~4 hrs

Goal: Make the browser and your API talk to each other.

Learn

- CORS (MDN)

- React: Quick Start and Vite: Getting Started, or the htmx docs if you choose HTMX

Build

- CORS middleware allowing only your frontend's origin.

- Pagination on list endpoints (?limit=&cursor=).

- Scaffold the frontend in a web/ folder and call GET /health from it.

Done when

- The browser app shows the API's health without CORS errors

## Sprint 5.2: Auth pages and monitor management

Days 3-5  ·  ~6 hrs

Goal: A new user can do everything in the browser that you did with curl.

Learn

- React: Managing State and Synchronizing with Effects

- Using the Fetch API (MDN)

Build

- Signup and login pages; store the token safely and attach it to requests.

- A monitor list page with status badges.

- Add and delete monitor forms that show the API's validation errors inline.

Done when

- A new user can sign up, add 3 monitors and see them UP or DOWN, all in the browser

## Sprint 5.3: Monitor detail page with charts

Days 6-8  ·  ~6 hrs

Goal: Show history visually, backed by efficient queries.

Learn

- Chart.js docs (line charts, time axis)

- PostgreSQL date_trunc

Build

- Backend: GET /monitors/{id}/timeseries?window=24h returning latency bucketed into 5-minute intervals.

- Frontend: response-time line chart, uptime % for 24h, 7d and 30d, and an incident history list.

Done when

- The chart matches psql output for the same window

- The page loads in under a second with 30 days of data

## Sprint 5.4: Live updates with Server-Sent Events

Days 9-10  ·  ~4 hrs

Goal: Push new results to the browser as they happen.

Learn

- Using server-sent events (MDN)

- http.Flusher

Build

- GET /events streams each new check result for the user's monitors.

- Internally, a fan-out hub: the scheduler publishes, each connected client subscribes through its own channel.

- The dashboard updates badges and charts without refreshing.

Done when

- Two browser tabs both update live; closing a tab frees its goroutine (verify with pprof)

## Sprint 5.5: Public status page

Days 11-12  ·  ~4 hrs

Goal: Give users something to share with their own customers.

Learn

- Nothing new to read. This sprint combines what you already know.

Build

- Users mark monitors public and pick a slug; GET /status/{slug} needs no login and shows current status plus 90-day uptime bars.

- Cache the response in memory for 30 seconds to protect the database.

Done when

- A logged-out browser can view the status page

- 100 rapid requests hit the database at most once per 30 seconds

## Phase 5 wrap-up

Common pitfalls to watch for

- Setting CORS to allow every origin (*) together with credentials.

- Fetching all checks to the browser and aggregating there.

- Leaking goroutines when SSE clients disconnect.

Interview questions you should be able to answer

- What is CORS and why does the browser enforce it?

- Polling, SSE or WebSockets: when would you pick each?

- How would you cache a hot public endpoint?

Phase review checklist

- All sprint "Done when" boxes ticked

- go test ./... -race passes

- README updated with what this phase added

- Code review session with Claude completed

# 11. Phase 6: Ship It (Week 12)

By the end of this phase Pulse runs live on the internet over HTTPS, every push is tested automatically, and the README explains the project in 60 seconds. Pulse also monitors itself.

Why this phase matters. A deployed project with CI is proof you can deliver, not just code. This is also when the project becomes something you can confidently put on your resume and talk about in interviews.

Time: Week 12, 7 days. Sprints: 4.

Concepts you'll learn

- Multi-stage Docker builds

- Docker Compose for the full stack

- CI with GitHub Actions

- Deploying with secrets in environment variables

- Managed Postgres

- Writing a strong README

## Sprint 6.1: Containerize everything

Days 1-2  ·  ~4 hrs

Goal: Anyone can run the whole stack with one command.

Learn

- Docker: Multi-stage builds

- Docker Compose docs

Build

- A multi-stage Dockerfile for the server: build with the Go image, run from a tiny distroless or Alpine image.

- docker compose up starts Postgres, runs migrations, then starts the API and the frontend.

Done when

- A fresh clone runs end to end with one command

- The server image is under 30 MB

## Sprint 6.2: Continuous integration

Days 3-4  ·  ~3 hrs

Goal: Every change is tested automatically.

Learn

- GitHub Actions docs: the Building and testing Go guide

Build

- A workflow running go vet, golangci-lint, go test -race (with Testcontainers) and the frontend build on every push and pull request.

Done when

- A green CI badge in the README; a deliberately broken test turns it red

## Sprint 6.3: Deploy

Days 5-6  ·  ~4 hrs

Goal: Put Pulse on the internet.

Learn

- Pick one host and read its Go guide: Fly.io, Render, or a small VPS. For the database, a free managed Postgres such as Neon.

Build

- Deploy the API and frontend with secrets in environment variables, never in the repo.

- Run migrations as part of deploy.

- Add a Pulse monitor that watches Pulse.

Done when

- A friend can sign up at your URL and add a monitor

- Restarting the deployment loses no data

## Sprint 6.4: README and demo

Day 7  ·  ~2 hrs

Goal: Make the project easy to understand for anyone who finds it.

Learn

- Look at the READMEs of 3 popular Go projects on GitHub and note what makes them clear.

Build

- README with a one-line pitch, screenshot or GIF, live link, architecture diagram, features, local setup and a "Design decisions" section (worker pool, store interface, incident threshold, SSE hub).

- A short write-up or LinkedIn post on what you learned.

Done when

- Someone who has never seen Pulse understands it from the README alone

- Pulse is pinned on your GitHub profile

## Phase 6 wrap-up

Common pitfalls to watch for

- Committing .env files or secrets.

- Running migrations by hand in production.

- A README that explains setup but not why the project exists.

Interview questions you should be able to answer

- Walk me through how Pulse works end to end.

- What would you change to support 1 million monitors?

- How does your CI pipeline protect the main branch?

Phase review checklist

- All sprint "Done when" boxes ticked

- go test ./... -race passes

- README updated with what this phase added

- Code review session with Claude completed

# 12. Progress Tracker

Fill this in as you go. Print it or keep it open next to your editor. A sprint is finished only when every "Done when" box is ticked and the commit is pushed.

| # | Sprint | Plan | Started | Finished | Notes |
| --- | --- | --- | --- | --- | --- |
| 0.1 | Setup and your first Go program | W1 |  |  |  |
| 0.2 | Making HTTP requests and handling errors | W1 |  |  |  |
| 0.3 | Structs, methods and flags | W1 |  |  |  |
| 1.1 | Slices, maps and a JSON config | W2-3 |  |  |  |
| 1.2 | Goroutines and WaitGroups | W2-3 |  |  |  |
| 1.3 | Channels, select and tickers | W2-3 |  |  |  |
| 1.4 | Context, worker pools and graceful shutdown | W2-3 |  |  |  |
| 1.5 | Packages and your first tests | W2-3 |  |  |  |
| 2.1 | Your first HTTP server | W4-5 |  |  |  |
| 2.2 | JSON CRUD for monitors | W4-5 |  |  |  |
| 2.3 | Interfaces and safe shared state | W4-5 |  |  |  |
| 2.4 | Background scheduler and graceful shutdown | W4-5 |  |  |  |
| 2.5 | Middleware, config and handler tests | W4-5 |  |  |  |
| 3.1 | Docker, Postgres and a SQL refresher | W6-7 |  |  |  |
| 3.2 | Migrations | W6-7 |  |  |  |
| 3.3 | Connecting Go to Postgres with pgx | W6-7 |  |  |  |
| 3.4 | Queries that matter | W6-7 |  |  |  |
| 3.5 | Integration tests | W6-7 |  |  |  |
| 4.1 | Users and authentication | W8-9 |  |  |  |
| 4.2 | Incidents and alerts | W8-9 |  |  |  |
| 4.3 | Scaling the scheduler | W8-9 |  |  |  |
| 4.4 | Logging and hardening | W8-9 |  |  |  |
| 4.5 | Quality pass | W8-9 |  |  |  |
| 5.1 | Getting the API ready for a browser | W10-11 |  |  |  |
| 5.2 | Auth pages and monitor management | W10-11 |  |  |  |
| 5.3 | Monitor detail page with charts | W10-11 |  |  |  |
| 5.4 | Live updates with Server-Sent Events | W10-11 |  |  |  |
| 5.5 | Public status page | W10-11 |  |  |  |
| 6.1 | Containerize everything | W12 |  |  |  |
| 6.2 | Continuous integration | W12 |  |  |  |
| 6.3 | Deploy | W12 |  |  |  |
| 6.4 | README and demo | W12 |  |  |  |

# 13. Weekly Review Template

Use this on day 7 of each week. Answer in a few lines and share it with Claude along with a link to your latest commit.

- Which sprints did I finish this week?

- What is one concept I now understand well enough to explain to someone else?

- What confused me or slowed me down?

- Where did I get stuck, and how long did it take to get unstuck?

- Am I on schedule? If not, what will I trim or move?

- What is my plan for next week?

# 14. Reference Shelf and Stretch Goals

These are for looking things up, not for reading cover to cover. Open them when a sprint sends you there or when you're stuck.

| Resource | Use it for | Cost |
| --- | --- | --- |
| A Tour of Go | Syntax refresher | Free |
| Go by Example | A quick runnable example of any feature | Free |
| pkg.go.dev | Standard library and package documentation | Free |
| Effective Go | Idiomatic style; read once after Phase 2 | Free |
| Learn Go with Tests | Testing techniques | Free |
| 100 Go Mistakes | Checking your code for common traps | Free summaries |
| Let's Go and Let's Go Further | Deep reference for web apps and APIs in Go (Alex Edwards) | Paid, optional |

## Stretch goals after week 12

Each of these makes a strong addition to the project and your portfolio:

- SSL certificate expiry checks, and keyword or JSON-body assertions on responses

- A Prometheus /metrics endpoint and a Grafana dashboard

- Distributed checkers in multiple regions talking to the main server over gRPC

- Redis for caching and as a job queue between the scheduler and workers

One last thing, Pranav The goal isn't to finish fast. It's to finish. Twelve weeks of small, committed steps will leave you with more real Go than any number of half-watched tutorials.